# Spec-driven Development Specification

# English AI Writing Platform 2026–2027

## 1. Purpose

This document defines the spec-driven development process for the English AI Writing Platform 2026–2027.

The purpose of spec-driven development is to prevent uncontrolled implementation, scope drift, hidden assumptions and ad-hoc coding. The platform shall be developed from explicit specifications, with each implementation task traceable to the PRD, Technical Proposal and UI/UX Screen Appendix.

No major feature shall be implemented without an accepted specification, an API contract, a data model definition and acceptance criteria.

## 2. Source Documents

The implementation shall use the following source documents as the authoritative requirements baseline:

- Product Requirements Document(1).docx

- Technical Proposal.docx

- English_AI_Writing_Platform_Technical_Proposal_UIUX(2).docx

The implementation shall not add features outside these documents unless a new specification change is created and approved by the developer.

## 3. Development Principle

The project shall be implemented as a controlled school pilot first, not as a full Grammarly replacement.

The implementation shall follow these principles:

- Build the smallest coherent vertical slice first.

- Keep every feature traceable to PRD requirements.

- Use explicit database schemas before writing API code.

- Use explicit API contracts before writing frontend integration.

- Use UI screen specifications before implementing pages.

- Use test cases before marking a feature complete.

- Use mock or adapter interfaces for external AI services before production integration.

- Keep teacher review as the final assessment control.

- Do not call LLM on every keystroke.

- Do not implement out-of-scope modules.

## 4. Scope Boundary

### 4.1 In Scope for Initial Implementation

The initial implementation shall include:

- One school tenant.

- OpenAuth-based authentication.

- Role-based access control.

- Student account management.

- Teacher account management.

- Class management.

- Writing task creation.

- Rubric creation.

- Student dashboard.

- Teacher dashboard.

- Practice Mode editor.

- Exam Mode editor.

- Autosave.

- Submission locking.

- Grammar suggestion interface.

- Full overview job interface.

- AI marking job interface.

- Teacher review and override.

- Feedback release.

- Student feedback page.

- Post-writing exercise page.

- Class report page.

- CSV export.

- Audit log.

- Basic admin console.

- E2E testing.

- UAT seed data.

### 4.2 Out of Scope

The implementation shall not include:

- Microsoft Word add-in.

- Google Docs add-on.

- Browser extension.

- Parent portal.

- Plagiarism detection.

- Handwriting OCR.

- Native mobile app.

- Real-time collaborative editing.

- OS-level exam lockdown.

- LMS integration.

- Public API for third-party developers.

- Multi-school billing.

- AI model training using student submissions.

- Unlimited AI usage.

- 24/7 support workflow.

## 5. Repository Structure

The repository shall use a monorepo structure.

Recommended structure:

english-ai-writing-platform/
  docs/
    source/
      Product Requirements Document(1).docx
      Technical Proposal.docx
      English_AI_Writing_Platform_Technical_Proposal_UIUX(2).docx
    specs/
      00-spec-driven-development.md
      01-product-scope.md
      02-architecture.md
      03-data-model.md
      04-api-contract.md
      05-auth-rbac.md
      06-practice-mode.md
      07-exam-mode.md
      08-ai-marking.md
      09-feedback-exercises.md
      10-reports-export.md
      11-uiux-screen-spec.md
      12-testing-acceptance.md
      13-deployment-operations.md
    adr/
      ADR-001-monorepo-structure.md
      ADR-002-authentication-openauth.md
      ADR-003-editor-framework.md
      ADR-004-grammar-service.md
      ADR-005-ai-worker.md
  apps/
    web/
    api/
    auth/
  workers/
    marking-worker/
  services/
    grammar-service/
  packages/
    shared/
      schemas/
      types/
      constants/
  infra/
    docker/
    migrations/
    seed/
  tests/
    e2e/
    stress/
    fixtures/

## 6. Spec Hierarchy

The implementation shall be driven by the following spec hierarchy.

### 6.1 Level 1: Product Specification

File:

docs/specs/01-product-scope.md

Purpose:

Defines product scope, users, roles, modules, in-scope functions and out-of-scope functions.

Must include:

- Product statement.

- User roles.

- Role permissions.

- Feature list.

- Scope exclusions.

- Acceptance criteria.

### 6.2 Level 2: Architecture Specification

File:

docs/specs/02-architecture.md

Purpose:

Defines runtime architecture and component responsibilities.

Must include:

- Next.js web app.

- OpenAuth service.

- FastAPI application API.

- PostgreSQL database.

- Redis cache and queue.

- Grammar service.

- AI marking worker.

- Object storage.

- Logging and monitoring.

- Failure handling.

### 6.3 Level 3: Data Model Specification

File:

docs/specs/03-data-model.md

Purpose:

Defines all database tables and relationships before backend implementation.

Required tables:

- schools

- users

- teacher_profiles

- student_profiles

- classes

- class_memberships

- writing_tasks

- rubrics

- rubric_dimensions

- assignments

- drafts

- submissions

- grammar_suggestions

- marking_results

- teacher_reviews

- post_writing_exercises

- class_reports

- support_tickets

- audit_logs

- ai_usage_logs

- exam_events

Data model rules:

- Every school-owned table shall include school_id.

- Every student-owned entity shall include student_id.

- Every teacher-owned review shall include reviewed_by.

- Every AI output shall include model_name, model_version, prompt_version and created_at.

- Every export action shall be logged.

- Every teacher override shall be logged.

### 6.4 Level 4: API Contract Specification

File:

docs/specs/04-api-contract.md

Purpose:

Defines API contracts before frontend and backend integration.

Required API groups:

- /api/auth/session

- /api/users

- /api/classes

- /api/tasks

- /api/rubrics

- /api/drafts

- /api/submissions

- /api/suggestions

- /api/marking

- /api/exercises

- /api/reports

- /api/support

- /api/audit

- /api/admin

Each endpoint specification must include:

- Method.

- Path.

- Role access.

- Request body.

- Response body.

- Error codes.

- Validation rules.

- Audit log requirement.

- Test case reference.

### 6.5 Level 5: UI/UX Screen Specification

File:

docs/specs/11-uiux-screen-spec.md

Purpose:

Defines each screen before frontend implementation.

Required screens:

- Login page.

- Platform homepage.

- Student dashboard.

- Teacher dashboard.

- Admin management page.

- Practice Mode editor.

- Exam Mode editor.

- Overview feedback page.

- Teacher marking review page.

- Student feedback page.

- Post-writing exercises page.

- Data and report page.

Each screen spec must include:

- Screen ID.

- User role.

- Route.

- Required UI elements.

- Required interactions.

- API dependencies.

- Empty states.

- Error states.

- Loading states.

- Acceptance criteria.

## 7. Feature Specification Template

Every feature shall have a feature spec before implementation.

Template:

# Feature Spec: <Feature Name>

## Requirement Source
- PRD section:
- Technical Proposal section:
- UI/UX section:

## User Story
As a <role>, I need <capability>, so that <business value>.

## Functional Requirements
- FR-001:
- FR-002:
- FR-003:

## Data Model Impact
- Tables:
- New columns:
- Constraints:
- Indexes:
- Audit logs:

## API Contract
- Endpoint:
- Method:
- Request:
- Response:
- Error codes:

## UI Contract
- Route:
- Components:
- Loading state:
- Empty state:
- Error state:

## Security Rules
- Required role:
- Required school_id filter:
- Required class/student ownership check:

## Acceptance Criteria
- AC-001:
- AC-002:
- AC-003:

## Test Cases
- Unit:
- Integration:
- E2E:
- Security:

## 8. Implementation Order

The implementation shall follow this exact sequence.

### Phase 0: Foundation

Implement:

- Monorepo.

- Docker Compose.

- Next.js app.

- FastAPI app.

- PostgreSQL.

- Redis.

- Alembic.

- Shared type package.

- Environment variable templates.

- Health check endpoints.

Definition of Done:

- Local dev environment starts from one command.

- Frontend can call backend health endpoint.

- Backend can connect to PostgreSQL.

- Backend can connect to Redis.

- Migrations can run.

- README includes local startup steps.

### Phase 1: Authentication and RBAC

Implement:

- OpenAuth service.

- OAuth callback.

- Session cookie.

- User identity resolution.

- Role mapping.

- School tenant mapping.

- RBAC middleware.

- Audit log for login events.

Definition of Done:

- Teacher can login.

- Student can login.

- Admin can login.

- Suspended user cannot access app.

- Archived user cannot access app.

- Every protected API validates session.

- Every protected API validates role.

### Phase 2: Core School Data

Implement:

- School table.

- User table.

- Teacher profile.

- Student profile.

- Class table.

- Class membership.

- CSV import.

- Account status management.

- Admin page.

Definition of Done:

- Admin can create school.

- Admin can import teachers.

- Admin can import students.

- Invalid CSV rows are rejected.

- Duplicate email is rejected.

- Imported users can login.

- Student belongs to correct class.

### Phase 3: Task and Rubric Workflow

Implement:

- Writing task model.

- Rubric model.

- Rubric dimension model.

- Assignment model.

- Teacher task builder.

- Rubric builder.

- Task assignment.

- Student dashboard visibility.

Definition of Done:

- Teacher can create writing task.

- Teacher can create rubric.

- Teacher can assign task to class.

- Student sees assigned task only.

- Student cannot see draft task.

- Teacher cannot see unassigned class data.

### Phase 4: Writing Editor

Implement:

- Practice Mode editor.

- Exam Mode editor.

- Autosave.

- Word count.

- Draft model.

- Submission model.

- Submission locking.

- Exam events.

Definition of Done:

- Student can write in Practice Mode.

- Student can write in Exam Mode.

- Autosave works without blocking typing.

- Submit locks submission.

- Exam Mode disables real-time suggestions.

- Exam Mode blocks paste.

- Paste attempt is logged.

- Timer works when configured.

### Phase 5: Grammar Suggestion Engine

Implement:

- Suggestion API.

- Changed-range detection.

- Debounce logic.

- Grammar service adapter.

- Redis cache.

- Suggestion normalisation.

- Inline highlights.

- Suggestion panel.

- Accept suggestion.

- Dismiss suggestion.

- Stale overview indicator.

Definition of Done:

- Practice Mode displays inline suggestion.

- Suggestion maps to correct text span.

- Student can accept suggestion.

- Student can dismiss suggestion.

- Editing one sentence invalidates affected suggestions only.

- LLM is not called for normal grammar checks.

- Grammar service failure does not block writing.

### Phase 6: AI Marking Engine

Implement:

- Marking job queue.

- Worker.

- Grammar result aggregation.

- NLP metric extraction.

- LLM marking adapter.

- Prompt versioning.

- JSON schema validation.

- Marking result persistence.

- Retry handling.

- Teacher review page.

- Teacher score override.

Definition of Done:

- Submission creates marking job.

- Worker generates marking result.

- Marking output validates against schema.

- Invalid output is retried.

- Failed marking does not delete submission.

- Teacher can override score.

- Override is logged.

- Student cannot see feedback before release.

### Phase 7: Feedback and Exercises

Implement:

- Student feedback page.

- Feedback release workflow.

- Post-writing exercise generation.

- Exercise completion.

- Teacher exercise completion view.

Definition of Done:

- Teacher can release feedback.

- Student can view released feedback.

- Student cannot view unreleased feedback.

- Post-writing exercise is generated.

- Student can complete exercise.

- Teacher can view completion status.

### Phase 8: Reports and Export

Implement:

- Class report.

- Score distribution.

- Rubric dimension breakdown.

- Common strengths.

- Common weaknesses.

- CSV export.

- PDF export.

- Export audit log.

Definition of Done:

- Teacher can generate class report.

- Teacher can view assigned class report only.

- CSV export works.

- PDF export works.

- Export action is logged.

### Phase 9: Hardening and Release

Implement:

- Unit tests.

- Integration tests.

- Playwright E2E tests.

- Stress test scripts.

- Security tests.

- Seed data.

- Backup script.

- Deployment guide.

- UAT checklist.

Definition of Done:

- Critical E2E tests pass.

- UAT seed data is available.

- Stress test scripts are runnable.

- No unresolved critical defect.

- Production deployment checklist is complete.

## 9. Testing Standard

### 9.1 Unit Tests

Required unit tests:

- Role validation.

- school_id filtering.

- class ownership filtering.

- student ownership filtering.

- CSV import validation.

- Rubric score calculation.

- Word count.

- Lexical density calculation.

- Grammar suggestion normalisation.

- AI output schema validation.

### 9.2 Integration Tests

Required integration tests:

- Login callback to app session.

- Teacher creates task.

- Teacher assigns task.

- Student receives task.

- Student submits writing.

- Marking job created.

- Teacher reviews marking.

- Feedback released.

- Student views feedback.

- Report exported.

### 9.3 E2E Tests

Required Playwright E2E tests:

- Teacher login and logout.

- Student login and logout.

- Admin imports users.

- Teacher creates rubric.

- Teacher creates task.

- Teacher assigns task.

- Student opens Practice Mode.

- Student receives suggestion.

- Student accepts suggestion.

- Student submits Practice Mode writing.

- Student opens Exam Mode.

- Paste is blocked.

- Timer works.

- Student submits Exam Mode writing.

- AI marking job completes.

- Teacher overrides score.

- Teacher releases feedback.

- Student views feedback.

- Teacher generates report.

- Teacher exports CSV.

### 9.4 Stress Tests

Required stress tests:

- 150 students login within 10 minutes.

- 100 concurrent students write with autosave and grammar suggestions.

- 470 students submit within 30 minutes.

- 470 essays queued for marking.

- Teacher generates class report after marking.

Pass standard:

- No essay is lost.

- Submission remains saved even if marking fails.

- Editor remains usable.

- Autosave continues.

- Failed AI jobs can be retried.

- Report exports work.

## 10. Security Rules

The implementation must enforce:

- Every protected endpoint validates session.

- Every protected endpoint validates role.

- Every school-owned query filters by school_id.

- Teacher queries filter by assigned class.

- Student queries filter by student_id.

- Student name and email are not sent to LLM provider.

- Submitted essay is treated as untrusted input.

- Prompt injection inside essay shall not override marking instruction.

- AI output is schema-validated.

- HTML content is sanitised before rendering.

- Production secrets are never committed.

- Export actions are logged.

## 11. External Service Adapters

External services shall be accessed through adapters.

Required adapters:

- AuthAdapter

- GrammarCheckAdapter

- LLMAdapter

- NlpMetricsAdapter

- StorageAdapter

- EmailAdapter

Each adapter shall have:

- Interface.

- Production implementation.

- Mock implementation.

- Unit tests.

The initial implementation may use mock LLM and mock email while preserving the production adapter interface.

## 12. Definition of Done

A feature is complete only when:

- Feature spec exists.

- Data model is implemented.

- API contract is implemented.

- Frontend screen is implemented.

- Role access is enforced.

- school_id isolation is enforced.

- Unit tests are added.

- Integration or E2E test is added.

- Audit logging is added where required.

- Error states are handled.

- Empty states are handled.

- Loading states are handled.

- Documentation is updated.

## 13. Development Constraint for Codex

Codex shall not implement a feature by guessing missing requirements.

When information is missing, Codex shall:

- Create a TODO_DECISION.md entry.

- Propose the smallest safe default.

- Implement an adapter or placeholder only when it does not break the architecture.

- Avoid adding out-of-scope features.

- Keep all implementation traceable to the specs.